NEWVISION SOFTCOM

IT Asset Manager

Production Go-Live Guide

Hostinger KVM VPS  ·  Docker + Nginx + Let's Encrypt

Live environment pe kaise lagayein — pehle kya tayyar karein, phir VPS, domain, SSL, Entra, mail, backup, aur final checklist.

Corrected runbook  ·  17 September 2026  ·  Internal use only

Audience: Satyam (ops)  ·  Ankit / Sumit (Entra + DNS)  ·  IT Admin after cutover

# Table of contents

Microsoft Word mein is page par right-click karke Update Field choose karein taaki page numbers refresh ho jayein.

(Word mein right-click karke Update Field choose karein.)

# 1. Pehle yeh padho — live ka matlab kya hai

Yeh app abhi local machine par chal rahi hai. Live ka matlab: internet par ek asli domain (jaise https://it.yourcompany.com), HTTPS certificate, production Postgres, real Microsoft login, aur real employees ka data. Shared Hostinger hosting iske liye kaafi nahi hai — Docker, WebSocket chat, aur Node 22 API ke liye KVM VPS chahiye.

This is an internal single-company workspace for NewVision Softcom, not a public SaaS signup product. Self-serve /signup is removed. The first Super Admin is created by bootstrap seed (or Entra allowlist), then staff sign in with Microsoft.

## Poora kaam — 12 steps, isi order mein

Neeche wala order skip mat karna. Domain SSL se pehle Entra redirect URI mat set karna.

Team se 5 cheezein lock karo: domain, VPS plan, Super Admin email, Entra app, mailbox.

Azure mein App Registration banao — redirect path /api/auth/entra/callback hona chahiye, /auth/microsoft/callback nahi.

Hostinger pe KVM 2 (ya usse upar) VPS lo, Ubuntu 24.04, India location if available.

VPS harden karo: non-root user, SSH keys, UFW, fail2ban, hPanel firewall.

Docker Engine + Compose install karo. Code git clone karo.

backend/prisma/seed.ts mein production bootstrap uncomment karo (warna demo data aa jayega).

Production .env banao — local .env copy mat karo. JWT secrets naya generate karo.

docker compose se Postgres + API chalao. Health check /api/health green ho.

Frontend production build karo (VITE_API_URL production domain). Host Nginx + Let's Encrypt.

DNS A record VPS IP pe point karo. HTTPS verify. Entra redirect URI Azure mein exact match.

Mail (Resend/SMTP outbound + IMAP inbound), CORS, MFA, demo logins off.

Smoke test 5 roles, backup lo, phir real employees onboard.

## Is runbook ne purani file mein kya theek kiya

| Purani guide | Sahi baat |
| --- | --- |
| Sirf Phase 1–2 complete bataya | Local codebase Phases 1–14 complete hai. Live ke liye ops/Entra/hosting bacha hai. |
| Callback /auth/entra/callback | Public URL hamesha /api prefix ke saath: https://DOMAIN/api/auth/entra/callback |
| Health endpoint /health | Sahi path GET /api/health — JSON { ok, db, region, residency } |
| SMTP = email-in | SMTP/Resend = outbound ticket mail. IMAP (ya webhook) = inbound mailbox. |
| frontend/Dockerfile use karo | Woh file Vite dev server hai. Production mein static dist + Nginx chahiye. |
| docker-compose.prod.yml already hai | Repo mein yeh file nahi hai. Is document mein copy-paste compose diya gaya hai. |
| SEED_ON_START=false pehle din se | Pehli boot par bootstrap seed chahiye (tenant + roles + 1 Super Admin). Uske baad band. |
| Adhoora env table | Neeche poori production env list hai — JWT refresh, PUBLIC_* , Entra, mail, MFA. |

Sabse bada risk Agar aap default seed production pe chala doge, to 1,250 demo assets aur superadmin@newvision.local / Password123! aa jayega. Pehle bootstrap uncomment karo, SEED_MODE=bootstrap + SEED_IF_EMPTY=true set karo, ALLOW_DEMO_LOGINS=false rakho.

# 2. Live architecture — kya kahan chalega

Ek hi public domain use karo (API alag subdomain mat banao jab tak zaroorat na ho). Isse cookies, CORS, aur chat WebSocket simple rehte hain.

Internet │ ▼ Hostinger VPS (Ubuntu 24.04) │ ├── UFW : 22, 80, 443 only ├── Nginx (host) HTTPS + static UI + reverse proxy │ / → /var/www/newvision/frontend/dist (React SPA) │ /api/ → 127.0.0.1:3000 NestJS (global prefix api) │ /socket.io/ → 127.0.0.1:3000 staff chat WebSocket │ └── Docker Compose postgres:16 (NO public port) backend published 127.0.0.1:3000 only └── on start: prisma migrate deploy then optional bootstrap seed (first boot only)

Why not the repo frontend/Dockerfile? It runs npm run dev (hot reload) on port 5173. That is for local Docker Compose only. Production must serve the Vite dist folder.

| Service | Process | Public? |
| --- | --- | --- |
| PostgreSQL 16 | Docker, volume pgdata | No — Docker network only |
| NestJS API | Docker, port 3000 bound to 127.0.0.1 | Only via Nginx /api and /socket.io |
| React SPA | Static files on host Nginx | Yes — https://YOUR_DOMAIN/ |
| Let's Encrypt | certbot on host | Ports 80/443 |
| Microsoft Entra | Azure cloud | Redirects back to /api/auth/entra/callback |

# 3. Step 0 — pehle 5 decisions lock karo

VPS khareedne se pehle yeh table team ke saath bharo. Empty cells ke saath aage mat badho.

| Item | Aapki value (yahan likho) | Notes |
| --- | --- | --- |
| Public domain | ______________________________ | Example: it.newvision-software.com |
| VPS plan | KVM 2 / ______ | Minimum 2 vCPU / 8 GB RAM |
| VPS datacenter | India / ______ | HOSTING_REGION=india set karna |
| First Super Admin email | ______________________________ | Company Microsoft account |
| Entra tenant ID | ______________________________ | Azure Entra → Overview |
| Helpdesk mailbox | ______________________________ | Example: it@company.com |
| Outbound mail | Resend API / SMTP | Resend simpler; SMTP bhi chalega VPS pe |
| Git remote | ______________________________ | Jahan se VPS code clone karega |

## Hostinger plan

Shared hosting, WordPress hosting, aur Business hosting — yeh app un par nahi chalegi. KVM VPS chahiye (root SSH + Docker). Plan hPanel mein upgrade ho sakta hai bina migrate kiye.

| Plan (hPanel names check karo) | vCPU / RAM | Use |
| --- | --- | --- |
| KVM 1 | 1 vCPU / 4 GB | Mat lo — Node + Postgres + Nginx tight padega |
| KVM 2 | 2 vCPU / 8 GB | Recommended start — internal IT tool ke liye kaafi |
| KVM 4 | 4 vCPU / 16 GB | Agar imports/chat/load badhe to upgrade |

OS template: Ubuntu 24.04 LTS. Disk 80 GB+ NVMe better. Enable weekly VPS snapshots in hPanel.

## Domain

Best: one hostname for UI + API, e.g. https://it.yourcompany.com

DNS A record → VPS public IPv4. AAAA only if you actually configured IPv6.

Agar domain Hostinger pe hai to hPanel → Domains → DNS. Warna registrar panel.

SSL tabhi issue hoga jab A record already VPS pe point kar raha ho.

# 4. Microsoft Entra — App Registration (Ankit / Sumit)

Purani credentials file mein path /auth/microsoft/callback tha. Code mein yeh route hai hi nahi. Microsoft login tabhi chalega jab Azure, env, aur code — teeno ka URL character-for-character same ho.

Exact redirect URI https://YOUR_DOMAIN/api/auth/entra/callback

Galat values jo fail karengi:

https://YOUR_DOMAIN/auth/microsoft/callback  — purana / galat path

https://YOUR_DOMAIN/auth/entra/callback  — /api missing

http://YOUR_DOMAIN/api/auth/entra/callback  — production pe http nahi

https://YOUR_DOMAIN/api/auth/entra/callback/  — trailing slash mismatch

## Azure portal steps

portal.azure.com → Microsoft Entra ID → App registrations → New registration.

Name: NewVision Asset Manager. Supported account types: Accounts in this organizational directory only (single tenant).

Redirect URI: platform Web. Value: https://YOUR_DOMAIN/api/auth/entra/callback  (domain live hone ke baad; pehle staging URL bhi add kar sakte ho).

Register. Overview se copy: Application (client) ID = MS_CLIENT_ID, Directory (tenant) ID = MS_TENANT_ID.

Certificates & secrets → New client secret. Value turant copy karo (phir nahi dikhega) = MS_CLIENT_SECRET.

Authentication → implicit grant off. Redirect URIs list mein sirf real HTTPS URLs.

Token configuration → optional claim groups on ID token (agar group lock use karna hai).

API permissions: Microsoft Graph User.Read (delegated) usually already there. Admin consent if required.

Optional security group NewVision-AssetManager-Employees banao. Object ID → MS_APPROVED_SECURITY_GROUP_ID.

Conditional Access: is app (ya group) par MFA enforce karo. Sign-in logs mein MFA satisfied dikhe, tabhi backend pe ENTRA_SATISFIES_MFA=true set karna. Usse pehle Super Admin Microsoft login par local TOTP bhi maang sakta hai.

| Env var | Source | Example |
| --- | --- | --- |
| MS_TENANT_ID | App Overview → Directory (tenant) ID | xxxxxxxx-xxxx-xxxx-xxxx-xxxxxxxxxxxx |
| MS_CLIENT_ID | App Overview → Application (client) ID | yyyyyyyy-yyyy-yyyy-yyyy-yyyyyyyyyyyy |
| MS_CLIENT_SECRET | Certificates & secrets | never commit |
| MS_REDIRECT_URI | Must equal Azure Redirect URI | https://YOUR_DOMAIN/api/auth/entra/callback |
| PUBLIC_API_URL | This API's public base including /api | https://YOUR_DOMAIN/api |
| PUBLIC_APP_URL | SPA origin (QR codes + email links) | https://YOUR_DOMAIN |
| ENTRA_JIT_TENANT_SLUG | Must match tenants.slug | newvision |
| INITIAL_SUPER_ADMIN_EMAILS | First Microsoft users become Super Admin | you@company.com |
| MS_APPROVED_SECURITY_GROUP_ID | Optional group gate | group object id |
| ENTRA_SATISFIES_MFA | Only after Conditional Access verified | false (then true) |

JIT behaviour: first successful Microsoft sign-in looks up entraObjectId, else links by verified email, else creates an Employee in tenant slug newvision. It never auto-promotes IT Admin except emails listed in INITIAL_SUPER_ADMIN_EMAILS. Tenant row must already exist (bootstrap seed creates slug newvision).

Mock IdP NODE_ENV=production hone par mock Microsoft login code se hard-disabled hai. Production pe MOCK_ENTRA_IDP_ENABLED set karne ki zaroorat nahi — ignore karo.

# 5. VPS khareedo aur harden karo

hPanel → VPS → order KVM 2 → Ubuntu 24.04. IP aur root password hPanel se milega. Hostinger ka network firewall alag hota hai UFW se — dono kholna.

## hPanel

VPS → Manage → note IPv4. SSH: ssh root@YOUR_VPS_IP (pehle password, phir keys).

hPanel firewall / IP tables: allow TCP 22, 80, 443. SSH ko baad mein known IPs tak restrict kar sakte ho.

Enable automatic weekly snapshot. Snapshot restore = last-resort rollback.

Timezone later in OS: timedatectl set-timezone Asia/Kolkata (warranty/ticket crons 08:00 isi TZ pe).

## First SSH — user, keys, firewall

Root se login karke yeh commands chalao (copy-paste, apna username badlo):

adduser nvadmin usermod -aG sudo nvadmin mkdir -p /home/nvadmin/.ssh nano /home/nvadmin/.ssh/authorized_keys # paste your public key, save chown -R nvadmin:nvadmin /home/nvadmin/.ssh chmod 700 /home/nvadmin/.ssh chmod 600 /home/nvadmin/.ssh/authorized_keys apt update && apt -y upgrade apt -y install ufw fail2ban unattended-upgrades curl git ca-certificates ufw default deny incoming ufw default allow outgoing ufw allow OpenSSH ufw allow 80/tcp ufw allow 443/tcp ufw enable systemctl enable --now fail2ban unattended-upgrades timedatectl set-timezone Asia/Kolkata

Ab naye terminal se test: ssh nvadmin@YOUR_VPS_IP  — kaam kare tabhi root password SSH band karo.

sudo nano /etc/ssh/sshd_config # set: PermitRootLogin no PasswordAuthentication no PubkeyAuthentication yes sudo sshd -t && sudo systemctl reload ssh

Lockout se bacho PasswordAuthentication no tabhi set karo jab key login nvadmin se prove ho chuka ho. Doosri SSH window open rakhna jab tak naya login succeed na ho.

# 6. Docker install karo aur code lao

Official Docker Engine (Ubuntu). Hostinger ka random 'one-click Docker' skip kar sakte ho agar yeh steps clean chal jayein.

sudo apt -y install ca-certificates curl sudo install -m 0755 -d /etc/apt/keyrings sudo curl -fsSL https://download.docker.com/linux/ubuntu/gpg -o /etc/apt/keyrings/docker.asc sudo chmod a+r /etc/apt/keyrings/docker.asc echo "deb [arch=$(dpkg --print-architecture) signed-by=/etc/apt/keyrings/docker.asc] https://download.docker.com/linux/ubuntu $(. /etc/os-release && echo $VERSION_CODENAME) stable" ¦ sudo tee /etc/apt/sources.list.d/docker.list > /dev/null sudo apt update sudo apt -y install docker-ce docker-ce-cli containerd.io docker-buildx-plugin docker-compose-plugin sudo usermod -aG docker nvadmin # log out and back in, then: docker version docker compose version

## Code clone

Private GitHub/GitLab ho to deploy key ya HTTPS token use karo. Repo ko /opt/newvision pe rakho:

sudo mkdir -p /opt/newvision sudo chown nvadmin:nvadmin /opt/newvision cd /opt/newvision git clone YOUR_GIT_URL . # expected folders: backend/ frontend/ docker-compose.yml

Windows CRLF backend/docker-entrypoint.sh Docker image build ke dauran sed se CRLF strip hota hai. Phir bhi Git config core.autocrlf input Linux pe theek hai. Windows se zip copy mat karo.

# 7. Code change — bootstrap seed on karo (mandatory)

Aaj seed.ts mein production bootstrap comment-out hai, taaki local demo accounts rahein. Live pe demo estate nahi chahiye. Deploy se PEHLE yeh 5 lines uncomment karo aur commit/push karo.

File: backend/prisma/seed.ts  — function main() ke andar yeh block wapas on karo:

if (process.env.SEED_MODE === 'bootstrap') { console.log('Production bootstrap (roles + first Super Admin, no demo estate)...'); await bootstrapProductionAdmin(); return; }

Yeh function tenant slug newvision, saari system roles/permissions, aur BOOTSTRAP_ADMIN_EMAIL wala ek Super Admin banata hai. Password kam se kam 12 characters. SEED_IF_EMPTY=true hone par dusri baar seed skip ho jata hai jab users already exist.

| First boot | Later boots |
| --- | --- |
| SEED_ON_START=true, SEED_MODE=bootstrap, SEED_IF_EMPTY=true, BOOTSTRAP_ADMIN_* set | SEED_ON_START=false (ya true + SEED_IF_EMPTY=true — skip if users exist) |
| ALLOW_DEMO_LOGINS=false | ALLOW_DEMO_LOGINS=false — hamesha production mein |

Entrypoint already migrate karta hai backend/docker-entrypoint.sh har container start par npx prisma migrate deploy chalta hai. Alag se migrate deploy tabhi chahiye jab aap seed/migrate debug karahe ho. Kabhi bhi production pe prisma migrate dev mat chalao.

# 8. Production environment files

Local .env copy karke mat bhejo. JWT_SECRET, demo URLs, aur Password123! production mein leke jaana security incident hai. Secrets generate karo:

openssl rand -hex 32 # JWT_SECRET openssl rand -hex 32 # JWT_REFRESH_SECRET openssl rand -hex 32 # EMAIL_INGEST_SECRET (agar webhook use karo)

## File 1 — /opt/newvision/backend/.env.production

Docker Compose isi file ko backend container mein load karega. YOUR_DOMAIN, passwords, aur Entra values replace karo.

NODE_ENV=production TZ=Asia/Kolkata PORT=3000 HOSTING_REGION=india DATABASE_URL=postgresql://nv_app:CHANGE_DB_PASSWORD@postgres:5432/newvision?schema=public&connection_limit=10 JWT_SECRET=CHANGE_ME_HEX JWT_REFRESH_SECRET=CHANGE_ME_HEX JWT_EXPIRES_IN=30m CORS_ORIGIN=https://YOUR_DOMAIN PUBLIC_APP_URL=https://YOUR_DOMAIN PUBLIC_API_URL=https://YOUR_DOMAIN/api ALLOW_DEMO_LOGINS=false SWAGGER_ENABLED=false REQUIRE_SUPERADMIN_MFA=true SEED_ON_START=true SEED_IF_EMPTY=true SEED_MODE=bootstrap BOOTSTRAP_ADMIN_EMAIL=you@company.com BOOTSTRAP_ADMIN_PASSWORD=at-least-12-chars BOOTSTRAP_ADMIN_NAME=Your Name MS_TENANT_ID= MS_CLIENT_ID= MS_CLIENT_SECRET= MS_REDIRECT_URI=https://YOUR_DOMAIN/api/auth/entra/callback ENTRA_JIT_TENANT_SLUG=newvision INITIAL_SUPER_ADMIN_EMAILS=you@company.com # MS_APPROVED_SECURITY_GROUP_ID= ENTRA_SATISFIES_MFA=false MAIL_FROM=NewVision IT <it-noreply@YOUR_DOMAIN> HELPDESK_MAILBOX=it@YOUR_DOMAIN RESEND_API_KEY= # SMTP_HOST= # SMTP_PORT=587 # SMTP_USER= # SMTP_PASS= # IMAP_HOST= # IMAP_PORT=993 # IMAP_SECURE=true # IMAP_USER= # IMAP_PASS= # IMAP_MAILBOX=INBOX # EMAIL_INGEST_SECRET= # SENTRY_DSN=

chmod 600 backend/.env.production  — git mein add mat karo.

## Har variable — kya karta hai

| Variable | Required? | Kaam |
| --- | --- | --- |
| DATABASE_URL | Yes | Postgres. Host name postgres Docker DNS hai, localhost nahi. |
| JWT_SECRET | Yes | Access token. Dev value reuse mat karo. |
| JWT_REFRESH_SECRET | Yes | httpOnly cookie nv_refresh. Production mein SameSite=None; Secure=true — HTTPS lazmi. |
| CORS_ORIGIN | Yes | Exact SPA origin, no trailing slash. Chat gateway bhi yahi use karta hai. |
| PUBLIC_APP_URL | Yes | QR stickers + email CTA. Frontend URL. |
| PUBLIC_API_URL | Yes | Entra callback build. Must include /api. |
| ALLOW_DEMO_LOGINS | Yes=false | true hone par @newvision.local Password123! live pe chal jayega. |
| SWAGGER_ENABLED | false | Public /api/docs mat kholo. |
| REQUIRE_SUPERADMIN_MFA | true | Password Super Admin ko TOTP. false sirf emergency. |
| SEED_* / BOOTSTRAP_* | First boot | Tenant + 1 admin. Baad mein SEED_ON_START=false. |
| MS_* | For Microsoft login | Teeno IDs + secret + redirect. Empty = Entra button fail. |
| INITIAL_SUPER_ADMIN_EMAILS | Recommended | Pehle Microsoft users Super Admin, baaki Employee JIT. |
| ENTRA_SATISFIES_MFA | Keep false | Conditional Access prove hone ke baad true. |
| RESEND_API_KEY or SMTP_* | For mail | VPS pe SMTP ports usually open hote hain; Resend simpler. |
| IMAP_* | Optional | Har minute mailbox poll. Blank = poller no-op. |
| HELPDESK_MAILBOX | If mail | Ticket Reply-To. SPF/DKIM is mailbox/domain pe. |
| HOSTING_REGION | india | GET /api/health residency text. |
| SENTRY_DSN | Optional | Set karne par backend Sentry on ho jata hai. |
| VITE_API_URL | Frontend build | Build-time. Change ke baad frontend rebuild lazmi. |
| VITE_SHOW_DEMO | Do not set true | Login page pe demo shortcuts. Production mein mat do. |

# 9. docker-compose.prod.yml  +  Nginx

Yeh file repo mein default nahi hai — VPS pe /opt/newvision/docker-compose.prod.yml banao. Postgres public port expose nahi kiya. API sirf localhost se.

## docker-compose.prod.yml

name: newvision-prod services: postgres: image: postgres:16 restart: always environment: POSTGRES_USER: nv_app POSTGRES_PASSWORD: CHANGE_DB_PASSWORD POSTGRES_DB: newvision volumes: - pgdata:/var/lib/postgresql/data healthcheck: test: ["CMD-SHELL", "pg_isready -U nv_app -d newvision"] interval: 5s timeout: 5s retries: 12 backend: build: context: ./backend dockerfile: Dockerfile restart: always depends_on: postgres: condition: service_healthy env_file: - ./backend/.env.production ports: - "127.0.0.1:3000:3000" volumes: pgdata:

Password match POSTGRES_PASSWORD aur DATABASE_URL wala password same hona chahiye. POSTGRES_USER nv_app DATABASE_URL ke username se match kare.

## Frontend production build

Node 22 Docker image backend ke liye kaafi hai. Frontend build VPS pe Node 22 ya 24 se. VITE_* variables build ke waqt bake hote hain.

# on VPS, after Docker API is up (or just before Nginx) cd /opt/newvision/frontend # install Node 22 if needed (fnm/nvm or NodeSource), then: echo 'VITE_API_URL=https://YOUR_DOMAIN/api' > .env.production # do NOT set VITE_SHOW_DEMO=true npm ci npm run build sudo mkdir -p /var/www/newvision/frontend sudo rsync -a --delete dist/ /var/www/newvision/frontend/dist/

## Nginx site — /etc/nginx/sites-available/newvision

Pehle HTTP-only config se certbot certificate lo, phir HTTPS. Neeche FINAL https config hai (certificate paths certbot khud daal dega agar certbot --nginx use karo).

server { listen 80; server_name YOUR_DOMAIN; location /.well-known/acme-challenge/ { root /var/www/html; } location / { return 301 https://$host$request_uri; } } server { listen 443 ssl http2; server_name YOUR_DOMAIN; ssl_certificate /etc/letsencrypt/live/YOUR_DOMAIN/fullchain.pem; ssl_certificate_key /etc/letsencrypt/live/YOUR_DOMAIN/privkey.pem; include /etc/letsencrypt/options-ssl-nginx.conf; ssl_dhparam /etc/letsencrypt/ssl-dhparams.pem; add_header Strict-Transport-Security "max-age=31536000; includeSubDomains" always; add_header X-Frame-Options DENY always; add_header X-Content-Type-Options nosniff always; add_header Referrer-Policy strict-origin-when-cross-origin always; add_header Content-Security-Policy "default-src 'self'; script-src 'self'; style-src 'self' 'unsafe-inline'; img-src 'self' data: blob:; font-src 'self' data:; connect-src 'self' https://YOUR_DOMAIN wss://YOUR_DOMAIN; frame-ancestors 'none'; base-uri 'none'; form-action 'self'" always; root /var/www/newvision/frontend/dist; index index.html; client_max_body_size 12m; location /api/ { proxy_pass http://127.0.0.1:3000; proxy_http_version 1.1; proxy_set_header Host $host; proxy_set_header X-Real-IP $remote_addr; proxy_set_header X-Forwarded-For $proxy_add_x_forwarded_for; proxy_set_header X-Forwarded-Proto $scheme; proxy_set_header Cookie $http_cookie; proxy_read_timeout 120s; } location /socket.io/ { proxy_pass http://127.0.0.1:3000; proxy_http_version 1.1; proxy_set_header Upgrade $http_upgrade; proxy_set_header Connection "upgrade"; proxy_set_header Host $host; proxy_set_header X-Forwarded-Proto $scheme; proxy_read_timeout 86400; } location / { try_files $uri $uri/ /index.html; } }

proxy_pass slash proxy_pass http://127.0.0.1:3000; — trailing slash NAHI. Slash lagaoge to /api strip ho jayega aur backend /health dhundhega, jo exist nahi karta. Backend global prefix api hai, isliye poora /api/health aage jana chahiye.

WebSocket: staff chat Socket.IO namespace /chat, default engine path /socket.io/. Bina Upgrade headers ke chat localhost pe chalega, live pe nahi.

# 10. Pehli boot — migrate, seed, health

DNS abhi optional hai. Pehle API localhost pe theek utarna chahiye.

cd /opt/newvision # passwords in compose + .env.production must match docker compose -f docker-compose.prod.yml up -d --build docker compose -f docker-compose.prod.yml logs -f backend

Logs mein dikhna chahiye: Applying database migrations... phir Bootstrapped Super Admin you@company.com ... phir Nest listening.

curl -sS http://127.0.0.1:3000/api/health # expect: {"ok":true,"db":"up", ...}

Agar seed dubara na chale: users already exist + SEED_IF_EMPTY=true. Galat demo data aa gaya ho to database drop karke (sirf empty prod pe!) dubara bootstrap.

Demo data aa gaya? Agar logs mein Resetting demo data... dikhe, bootstrap uncomment nahi hua. Container turant band karo, volume wipe karo, seed.ts theek karo, rebuild. Real employees ke baad kabhi volume rm mat karna.

# EMPTY DATABASE ONLY docker compose -f docker-compose.prod.yml down docker volume rm newvision-prod_pgdata # fix seed.ts, then: docker compose -f docker-compose.prod.yml up -d --build

## DNS + SSL

Registrar/hPanel: A record YOUR_DOMAIN → VPS IPv4. TTL 300 pehle, baad mein 3600.

Wait until dig YOUR_DOMAIN +short the VPS IP dikhaye.

sudo apt -y install nginx certbot python3-certbot-nginx

HTTP server block enable: sudo ln -s /etc/nginx/sites-available/newvision /etc/nginx/sites-enabled/ && sudo nginx -t && sudo systemctl reload nginx

sudo certbot --nginx -d YOUR_DOMAIN  (email + agree). Auto-renew: systemctl status certbot.timer

Browser: https://YOUR_DOMAIN/api/health  and  https://YOUR_DOMAIN/

Frontend pehle HTTP pe build kiya ho to VITE_API_URL https hona chahiye; HTTP page se HTTPS API mixed content fail karega. Build HTTPS URL ke saath hi karo.

# 11. Mail, security, aur Entra live wiring

## Outbound mail (tickets, password reset)

Do options. Ek choose karo.

| Option | Env | Kab |
| --- | --- | --- |
| Resend (HTTPS API) | RESEND_API_KEY + MAIL_FROM | Simple. Domain Resend pe verify karo. |
| SMTP | SMTP_HOST/PORT/USER/PASS + MAIL_FROM | VPS pe 587/465 usually allowed (Render Free pe nahi the). |

MAIL_FROM domain pe SPF + DKIM + DMARC. Warna ticket mail spam mein jayega.

## Inbound helpdesk (email → ticket)

Option A: IMAP poll every minute — IMAP_HOST, IMAP_USER, IMAP_PASS, HELPDESK_MAILBOX.

Option B: POST /api/email-in/webhook with header X-Email-Ingest-Secret.

Subject mein [TCK-000123] se replies existing ticket pe comment banate hain.

## Entra — domain live hone ke baad

Azure Redirect URI exact: https://YOUR_DOMAIN/api/auth/entra/callback

backend/.env.production mein MS_* + MS_REDIRECT_URI + PUBLIC_API_URL + PUBLIC_APP_URL

docker compose -f docker-compose.prod.yml up -d --force-recreate backend

Login page → Sign in with Microsoft → company account → app pe wapas.

INITIAL_SUPER_ADMIN_EMAILS wala user Super Admin banna chahiye; baaki naya user Employee.

## Production security checklist

ALLOW_DEMO_LOGINS=false, VITE_SHOW_DEMO unset/false, SWAGGER_ENABLED=false

Postgres port published nahi; API bind 127.0.0.1:3000

.env.production chmod 600, gitignored

CORS_ORIGIN sirf https://YOUR_DOMAIN

Helmet CSP API pe already default-src 'none'. SPA CSP Nginx header se.

Login rate limit 8 failures / 15 minutes already code mein hai — verify karke chhodo

REQUIRE_SUPERADMIN_MFA=true (password Super Admin TOTP enroll karega)

ENTRA_SATISFIES_MFA tabhi true jab Conditional Access logs MFA show karein

trust proxy already 1 hai (configure-app.ts) — Nginx X-Forwarded-Proto se Secure cookies theek lagengi

# 12. Go-live smoke test

Real employees se pehle yeh list tick karo. Fail ho to cutover mat announce karo.

| # | Test | Pass looks like |
| --- | --- | --- |
| 1 | GET https://YOUR_DOMAIN/api/health | ok true, db up, region india |
| 2 | Open https://YOUR_DOMAIN/ | Login page, no demo account shortcuts |
| 3 | Bootstrap admin password login | MFA enroll prompt for Super Admin |
| 4 | Sign in with Microsoft | No redirect_uri_mismatch; lands in app |
| 5 | Wrong Entra user / other tenant | Denied — not JIT into another company |
| 6 | Create location + employee + asset | Asset code generated, assign works |
| 7 | QR scan URL | Phone opens https://YOUR_DOMAIN/scan/... |
| 8 | Ticket create + comment | If mail configured, email leaves; else console/logs |
| 9 | Staff chat (IT Admin) | Message realtime — WebSocket connected |
| 10 | Keep me signed in / refresh | After 30 min idle, still in app (cookie) |
| 11 | IT Support cannot delete users | 403 / hidden — RBAC |
| 12 | Manager sees team, not all estate writes | Role matrix |
| 13 | Employee My IT only | Own assets/tickets/requests |
| 14 | Import dry-run CSV | No crash; validateOnly works |
| 15 | HTTPS padlock + HSTS | No mixed-content console errors |

# 13. Backup, update, rollback

## Database backup (daily cron)

Hostinger weekly snapshot poori disk ka hai. App restore ke liye pg_dump alag rakho.

# /opt/newvision/scripts/backup-db.sh set -euo pipefail STAMP=$(date +%Y%m%d-%H%M) OUT=/var/backups/newvision mkdir -p "$OUT" docker compose -f /opt/newvision/docker-compose.prod.yml exec -T postgres pg_dump -U nv_app -d newvision -Fc > "$OUT/newvision-$STAMP.dump" find "$OUT" -type f -mtime +14 -delete

sudo mkdir -p /var/backups/newvision sudo chmod 700 /var/backups/newvision crontab -e # 02:15 every day: 15 2 * * * /opt/newvision/scripts/backup-db.sh >> /var/log/newvision-backup.log 2>&1

Restore drill (scratch DB pe pehle, production pe nahi):

pg_restore --clean --if-exists -d "$SCRATCH_URL" newvision-YYYYMMDD.dump # then point a throwaway API at scratch, GET /api/health, sign in, open 1 asset + 1 ticket

## App update (naya code)

cd /opt/newvision git pull docker compose -f docker-compose.prod.yml up -d --build backend # frontend: cd frontend && npm ci && npm run build sudo rsync -a --delete dist/ /var/www/newvision/frontend/dist/ # migrations auto-run in backend entrypoint curl -sS https://YOUR_DOMAIN/api/health

VITE_API_URL change hua ho to frontend zaroor rebuild. Sirf git pull se UI purani API URL nahi chhodti — dist replace karna padta hai.

## Rollback

App: git checkout previous good commit, same compose up -d --build, frontend dist previous build rsync.

DB: forward-only Prisma migrations. Bad migration ke baad app rollback kaafi nahi — matching dump restore karo.

VPS: hPanel snapshot last resort (minutes of data loss possible).

Incident: deploy time + git sha notes rakhna.

# 14. Troubleshooting

| Symptom | Likely cause | Fix |
| --- | --- | --- |
| redirect_uri_mismatch | Azure URI ≠ MS_REDIRECT_URI | Teeno jagah exact https://DOMAIN/api/auth/entra/callback |
| Microsoft button nothing / 500 | MS_* empty or secret expired | New client secret, recreate backend |
| CORS error in browser | CORS_ORIGIN slash/http mismatch | https://YOUR_DOMAIN no trailing slash |
| Login ok, refresh 401 | Cookie SameSite/Secure / wrong API host | Same domain + HTTPS; trust proxy; path /api/auth |
| Chat not realtime | Nginx missing /socket.io Upgrade | Section 9 socket.io location |
| UI loads, API 404 | proxy_pass stripped /api | No trailing slash on proxy_pass |
| Blank login after build | VITE_API_URL still localhost | Rebuild frontend with production URL |
| Health db down | DATABASE_URL host wrong | Use postgres not localhost inside compose |
| Demo accounts on live | ALLOW_DEMO_LOGINS=true or demo seed | Section 7 — wipe only if no real data |
| Mail not sending | No RESEND/SMTP | Set one; check MAIL_FROM domain auth |
| IMAP silent | IMAP_HOST blank | Expected — poller no-ops |
| Too many attempts | Login rate limit | Wait 15 minutes |
| Swagger 404 | SWAGGER_ENABLED=false | Correct for production |

# 15. Final go-live checklist

Cutover din yeh print karke tick karo.

| Done? | Item |
| --- | --- |
| ☐ | Domain A record + HTTPS padlock + /api/health green |
| ☐ | Azure redirect URI exact match; Microsoft login tested with 1 real user |
| ☐ | INITIAL_SUPER_ADMIN_EMAILS / bootstrap admin documented; password vaulted |
| ☐ | ALLOW_DEMO_LOGINS=false; no @newvision.local on login page |
| ☐ | SEED_ON_START=false after first successful bootstrap (or SEED_IF_EMPTY protecting data) |
| ☐ | REQUIRE_SUPERADMIN_MFA=true; authenticator enrolled |
| ☐ | ENTRA_SATISFIES_MFA still false until CA verified, then true |
| ☐ | CORS, PUBLIC_APP_URL, PUBLIC_API_URL, VITE_API_URL all https://YOUR_DOMAIN |
| ☐ | Postgres not public; UFW 22/80/443; .env chmod 600 |
| ☐ | Outbound mail test ticket; inbound IMAP or webhook if using email-in |
| ☐ | SPF/DKIM/DMARC on MAIL_FROM domain |
| ☐ | Five roles smoke-tested on production build |
| ☐ | Staff chat WebSocket works |
| ☐ | QR scan page on phone |
| ☐ | pg_dump cron + Hostinger snapshot both on |
| ☐ | Rollback owner named (who runs git checkout / restore) |
| ☐ | Optional Sentry DSN |
| ☐ | Real employee import only after backup |

## Open items — team

| Who | What |
| --- | --- |
| Ankit / Sumit | Confirm Azure redirect is /api/auth/entra/callback not /auth/microsoft/callback |
| Ankit / Sumit | Issue real MS_TENANT_ID / CLIENT_ID / CLIENT_SECRET (not placeholders) |
| Ankit / Sumit | Conditional Access MFA policy for this app |
| Satyam | Buy KVM 2, DNS, VPS harden, Docker, compose, Nginx, certbot |
| Satyam | Uncomment bootstrap seed, first Super Admin, backups |
| IT Admin | After live: locations, employees import, assets, kits, helpdesk mailbox |

## Pilot — live ke baad (optional)

Week 1: IT core — assets/employees/tickets on a copy of real Excel (dry-run import).

Week 2: one department managers + My IT.

Week 3: procurement if finance ready.

Week 4: freeze spreadsheet, production import, watch audit log.

# 16. Appendix — URLs aur commands cheat-sheet

| Kya | URL / command |
| --- | --- |
| UI | https://YOUR_DOMAIN/ |
| API health | https://YOUR_DOMAIN/api/health |
| Entra start | https://YOUR_DOMAIN/api/auth/entra/login |
| Entra callback | https://YOUR_DOMAIN/api/auth/entra/callback |
| SPA Entra finish | https://YOUR_DOMAIN/auth/entra/complete |
| Public QR | https://YOUR_DOMAIN/scan/:code |
| Compose logs | docker compose -f docker-compose.prod.yml logs -f backend |
| Compose ps | docker compose -f docker-compose.prod.yml ps |
| Nginx test | sudo nginx -t && sudo systemctl reload nginx |
| Cert renew dry | sudo certbot renew --dry-run |

Local Docker (docker compose up --build) development ke liye hai: frontend :5173, API :3000, ALLOW_DEMO_LOGINS=true. Use that to practice, not as the live topology.

Sawal ho to pehle /api/health, phir backend logs, phir Nginx error log (/var/log/nginx/error.log) dekho. Teeno green hon to hi Entra/Azure side check karo.